Cheers

**High-Level Priorities** – Complete by 12/10/15

4 Views – Complete by 12/7/15

* Landing Page
* Hard-coded data
* Log-In/Password fields
* Search Page
* List Page - **BreweryDB api**
* Results - 10
* Each populates as a link to a profile
* Beer Profile – **RateBeer api**
* Description
* Photo of beer
* Ratings
* Suggestions – 5
* Check-In – **Foursquare api**
* Share

**Mid-Level Priorities** – Complete by 12/12/15

* Search Page
* Uber/Lyft Prompt
* Beer Profile
* Share
* Twitter
* Facebook
* Tumblr

**Low-Level Priorities** – Complete by 12/15/15

* Search Page
* Beer Roulette
* Beer-Drinker Levels

*Timeline*

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 5  Choose & harvest info from APIs  Set up GitHub branches |
| 6 | 7  Build controllers & factories | 8  Complete HTML for the views | 9 | 10  Complete 1st level priorities | 11 | 12  Present MVP  Complete 2nd level priorities |
| 13 | 14 | 15  GC ENDORSEMENT | 16 | 17  DEMO DAY RUN THROUGH | 18  DEMO DAY | 19 |